Lexio

Master vocabulary, the smart way.

Enterprise-grade microservices vocabulary learning platform

Complete software documentation package

BRD · SRS · Architecture · ERD · API · NFR · Roadmap · Risk register

Version 1.0 — Pre-implementation

Date: November 2025

Prepared by: BA & stakeholder

# Table of contents

Use this index to navigate to each major section of the document.

| # | Section | Page |
| --- | --- | --- |
| 1 | Executive summary | — |
| 2 | Business requirements document (BRD) | — |
| 3 | Software requirements specification (SRS) | — |
| 4 | Functional specifications | — |
| 5 | Non-functional requirements (NFR) | — |
| 6 | System architecture | — |
| 7 | Database design (ERD) | — |
| 8 | API contract | — |
| 9 | Tech stack manifest | — |
| 10 | Development roadmap | — |
| 11 | Risk register | — |
| 12 | Brand identity | — |
| 13 | Glossary | — |

# 1. Executive summary

Lexio is a personal-first, enterprise-grade vocabulary learning platform designed for English learners, with primary focus on IT/Tech professionals. The system combines proven Spaced Repetition System (SRS) methodology with modern microservices architecture, prioritizing performance, scalability, and a delightful user experience.

This document is the single source of truth for the project, capturing complete requirements, design decisions, and technical specifications gathered through structured business analysis.

## 1.1 Project at a glance

| Attribute | Value |
| --- | --- |
| Project name | Lexio |
| Project type | Personal vocabulary learning platform with social features |
| Primary user | IT/Tech professional, A1-A2 English level |
| Architecture | Microservices (7 services) + observability layer |
| Backend | ASP.NET Core 9 / .NET 9 |
| Frontend | Next.js 15 + ShadCN + Tailwind CSS |
| Mobile | PWA (Phase 1) + React Native (Phase 2) |
| Deployment | Kubernetes on Hetzner Cloud |
| Performance target | API p95 < 100ms, Lighthouse ≥ 95 |
| Timeline | MVP in 12 weeks (3 phases) |
| Estimated infra cost | €60–120/month (production) |

## 1.2 Strategic decisions log

Key architectural decisions made during requirements gathering, with rationale:

| Decision | Choice | Rationale |
| --- | --- | --- |
| Architecture style | Microservices (7 services) | Stakeholder preference for enterprise-grade, scalable architecture |
| Multi-tenancy | Multi-user with share/clone deck | Enables community-driven content and portfolio value |
| SRS algorithm | SM-2 (Anki-compatible) | Battle-tested, well-documented, proven retention |
| Message broker | RabbitMQ + Kafka hybrid | Commands via RabbitMQ, event streams via Kafka |
| Inter-service comm | gRPC + REST gateway | Performance internal, simplicity for client |
| Database strategy | PostgreSQL + MongoDB + Redis + Elasticsearch | Polyglot persistence per domain need |
| AI features | Deferred to Phase 2 | MVP focus on proven core methodology |
| Card aggressive limit | 15-20/day with adaptive cap | Balance ambition with anti-burnout protection |

# 2. Business requirements document (BRD)

## 2.1 Vision statement

Vision Build a vocabulary learning platform that combines the scientific rigor of Anki, the engaging UX of Duolingo, and the developer-grade polish of modern SaaS, optimized for IT/Tech professionals at A1-A2 level seeking to advance to professional fluency.

## 2.2 User persona

Primary persona: The Self-driven IT Learner

| Attribute | Value |
| --- | --- |
| Profession | Software developer (.NET / full-stack) |
| English level | A1-A2 (Beginner) |
| Goal | Reach B1-B2 in 6 months for professional communication |
| Daily time | Flexible (5-60 minutes), often in micro-sessions |
| Priority order | 1. Workplace IT/Tech communication 2. Reading technical documentation 3. General vocabulary expansion 4. Certification (IELTS/TOEIC) 5. Academic reading |
| Success metric | Quantitative — number of words mastered (target: 2000+ in 6 months) |
| Tech savviness | High — appreciates keyboard shortcuts, dark mode, performance |
| Platforms used | Web (primary), Mobile (PWA, then native) |
| Pain points (assumed) | Anki UI feels dated; Duolingo too gamified, slow progress; existing apps lack IT/Tech focus |

## 2.3 Business goals

- Build a portfolio-grade product demonstrating enterprise architecture skills (microservices, gRPC, K8s, observability)

- Enable the primary user to reach B1-B2 English in 6 months through 2000+ retained vocabulary words

- Establish foundation for community-driven content sharing (multi-user with deck cloning)

- Achieve performance benchmarks comparable to top-tier SaaS (Linear, Notion, Vercel)

- Enable smooth path to mobile native and AI features in subsequent phases

## 2.4 Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Owner / Primary user | Product owner + sole MVP user | Personal learning + portfolio value |
| Future learners | End users (post-launch) | Effective vocabulary acquisition |
| Future deck creators | Verified content contributors | Share expertise, earn reputation |
| Moderators | Content quality gatekeepers | Maintain platform integrity |
| Recruiters / Tech leads | Indirect — portfolio reviewers | Assess engineering quality |

## 2.5 Scope

### In scope (MVP)

- Authentication & user management with 5-role RBAC

- Vocabulary CRUD with rich card schema (word, IPA, audio, meaning, examples, image, etymology, word family, antonyms, frequency, CEFR)

- Decks + tags hierarchical organization with import/export (Anki .apkg, CSV)

- SRS engine (SM-2 algorithm) with 4-stage card lifecycle (New, Learning, Young, Mature)

- 5 study session types: Flashcard, Multiple Choice, Type the Word, Listening, Word in Context

- 4-button rating (Again/Hard/Good/Easy) for flashcard, auto-grading for typing exercises

- Gamification: streak, XP/level, GitHub-style heatmap, daily/weekly goals, statistics dashboard, achievements

- Browser push notifications

- PWA with full offline support (Dexie.js + IndexedDB)

- Light/Dark theme + system auto-detection

- Vietnamese / English UI (i18n)

- Keyboard shortcuts for power users

- Multi-user with deck sharing/cloning

- Seed content: Oxford 3000, IT/Tech curated 500, IELTS/TOEIC list, empty deck

- Free Dictionary API integration for on-demand word data

- Audio: Free Dictionary API (primary) + Web Speech API (fallback)

### Out of scope (deferred to Phase 2+)

- AI-powered features (example generation, smart explanation, contextual quizzes, conversational practice)

- Native mobile applications (React Native)

- Browser extension for in-context word capture

- PDF/document import for vocabulary extraction

- Voice recording for pronunciation comparison

- Social features beyond deck sharing (chat, forums, study groups)

- Payment / subscription / monetization

- Email reminders (only browser push for MVP)

## 2.6 Success metrics

| KPI | Target | Measurement |
| --- | --- | --- |
| User retention (D7) | ≥ 60% | Daily active learner returning after 7 days |
| Streak achievement | ≥ 7-day streak by week 2 | Tracked in user profile |
| Words learned (Mature) | 2000+ in 6 months | Cards in 'Mature' SRS stage |
| Avg session duration | 5-15 minutes | Sustained micro-learning engagement |
| Retention rate (SRS) | ≥ 85% | Cards correctly recalled at scheduled review |
| API performance | p95 < 100ms | Server-side metrics via Prometheus |
| Frontend performance | Lighthouse ≥ 95 | Automated CI checks |
| Error rate | < 0.5% | Tracked via OpenTelemetry |

# 3. Software requirements specification (SRS)

## 3.1 Document purpose

This SRS specifies functional and non-functional requirements for Lexio. It is intended for developers, QA, DevOps, and stakeholders involved in design, implementation, and acceptance of the system.

## 3.2 User roles & permissions matrix

Lexio implements a 5-role RBAC system. Permissions are enforced at API gateway and per-service levels using ASP.NET Core policy-based authorization with claims.

| Role | Description |
| --- | --- |
| Guest | Unauthenticated visitor. Browse public decks and view demos only. |
| Learner | Default role for registered users. Full study features, create private decks, share/clone. |
| Verified Creator | Learners promoted after meeting quality criteria. Verified badge, featured decks. |
| Moderator | Trusted users handling content moderation, user reports, and ban actions. |
| Admin | System-level access — role management, system configuration, full analytics. |

### 3.2.1 Permissions matrix

| Action | Guest | Learner | Creator | Mod | Admin |
| --- | --- | --- | --- | --- | --- |
| Browse public decks | ✓ | ✓ | ✓ | ✓ | ✓ |
| Register account | ✓ | — | — | — | — |
| Study session | ✗ | ✓ | ✓ | ✓ | ✓ |
| Create private deck | ✗ | ✓ | ✓ | ✓ | ✓ |
| Share deck publicly | ✗ | ✓ | ✓ | ✓ | ✓ |
| Clone other's deck | ✗ | ✓ | ✓ | ✓ | ✓ |
| Earn verified badge | ✗ | ✗ | ✓ | ✓ | ✓ |
| Featured deck slots | ✗ | ✗ | ✓ | ✓ | ✓ |
| Report content | ✗ | ✓ | ✓ | ✓ | ✓ |
| Review reports | ✗ | ✗ | ✗ | ✓ | ✓ |
| Ban user | ✗ | ✗ | ✗ | ✓ | ✓ |
| Assign roles | ✗ | ✗ | ✗ | ✗ | ✓ |
| View system analytics | ✗ | ✗ | ✗ | ✗ | ✓ |
| Configure SRS defaults | ✗ | ✗ | ✗ | ✗ | ✓ |

## 3.3 Functional modules

The system decomposes into 7 bounded contexts implemented as independent microservices.

| # | Service | Responsibilities |
| --- | --- | --- |
| 1 | Identity Service | User registration, login (email + OAuth Google), JWT token issuance, refresh tokens, RBAC, user profile management |
| 2 | Vocabulary Service | Card CRUD, deck CRUD, tag management, deck-card associations, import/export (Anki .apkg, CSV) |
| 3 | Learning Service | SRS engine (SM-2 algorithm), study sessions, review records, exercise generation, adaptive new-card limit |
| 4 | Statistics Service | Streak tracking, XP/level system, GitHub-style heatmap, daily/weekly goals, achievements/badges, analytics queries |
| 5 | Content Service | Free Dictionary API integration, on-demand word enrichment, TTS via Web Speech API metadata, audio URL caching |
| 6 | Notification Service | Browser web push subscription, push delivery, scheduled reminders, notification preferences |
| 7 | Social Service | Deck sharing/cloning workflow, follow/unfollow, public profile, like/rate, content reporting |

# 4. Functional specifications

This section details core user flows and business rules. Each flow includes preconditions, main flow, alternate flows, and acceptance criteria.

## 4.1 Authentication flow

### FR-AUTH-01: User registration

| Field | Detail |
| --- | --- |
| Description | User creates an account using email and password, or OAuth (Google) |
| Actor | Guest |
| Preconditions | User not authenticated, valid email format |
| Main flow | 1. User submits email + password (min 8 chars, 1 number, 1 special) 2. System validates uniqueness of email 3. System hashes password (bcrypt cost 12) 4. System creates user with role=Learner, is_verified=false 5. System sends email verification link (Phase 1.5) 6. User receives JWT (access 15min) + refresh token (7 days) 7. User redirected to onboarding |
| Alternate | Email exists → 409 Conflict Weak password → 422 Unprocessable Entity OAuth flow → skip password, fetch profile from Google |
| Postconditions | User exists in identity DB, session active, default deck seeded |
| Acceptance criteria | Login works after registration Duplicate email rejected Password requirements enforced |

### FR-AUTH-02: User login

| Field | Detail |
| --- | --- |
| Description | Authenticate existing user |
| Main flow | 1. User submits email + password 2. System looks up user, compares bcrypt hash 3. If valid: issue JWT (15min) + refresh token 4. Return user profile + role claims 5. Last_login_at updated |
| Failure modes | Wrong credentials → 401, generic error message (no enumeration) Account banned → 403 Rate limit (5/min) → 429 |
| Acceptance criteria | Valid credentials grant access Invalid credentials rejected without leaking which field is wrong |

## 4.2 Vocabulary management

### FR-VOCAB-01: Create card

| Field | Detail |
| --- | --- |
| Description | User creates a vocabulary card manually or by looking up a word |
| Actor | Learner+ |
| Main flow | 1. User enters word (e.g., 'implement') 2. System queries Free Dictionary API 3. If found: pre-fill IPA, audio URLs, definitions, examples 4. User reviews, edits, adds personal note 5. User selects target deck and tags 6. System persists card + user_card link 7. SRS scheduler initializes user_card with stage=New |
| Alternate | API miss → user fills manually Word exists in shared library → reuse card_id, create new user_card link only |
| Acceptance | Card visible in deck User_card created with stage=New Next_review_at = now |

### FR-VOCAB-02: Card data schema

Each card has the following fields:

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| word | string(100) | Yes | Headword, lowercase canonical form |
| part_of_speech | enum | Yes | noun/verb/adj/adv/etc. |
| ipa_us | string(50) | No | American IPA |
| ipa_uk | string(50) | No | British IPA |
| audio_us_url | string | No | Cloudflare R2 URL |
| audio_uk_url | string | No | Cloudflare R2 URL |
| meaning_vi | text | Yes | Vietnamese meaning |
| meaning_en | text | No | English definition |
| examples | array | No | Sentence examples in context |
| collocations | array | No | Common phrases |
| synonyms | array | No | Related words |
| antonyms | array | No | Opposite words |
| word_family | object | No | Verb/noun/adj/adv variants |
| etymology | text | No | Word origin |
| image_url | string | No | Optional illustration |
| frequency_rank | int | No | Top X most common (COCA) |
| cefr_level | enum | No | A1/A2/B1/B2/C1/C2 |

## 4.3 Study session flow (SRS engine)

This is the heart of the application. Implements SM-2 algorithm with 4-stage progression.

### 4.3.1 SM-2 algorithm parameters

| Parameter | Initial | Range | Description |
| --- | --- | --- | --- |
| ease_factor | 2.5 | 1.3 – 2.5+ | Difficulty modifier; Again decreases by 0.20, Hard by 0.15, Good keeps, Easy +0.15 |
| interval_days | 0 | 0 – 365+ | Days until next review |
| repetitions | 0 | 0 – n | Successful reviews in a row |
| lapses | 0 | 0 – n | Times card was rated Again after Mature stage |

### 4.3.2 Card stage transitions

| Stage | Definition | Transition rules |
| --- | --- | --- |
| New | Never reviewed | After first 'Good' or 'Easy' → Learning |
| Learning | In acquisition phase (intervals < 1 day) | After 2 consecutive 'Good' → Young |
| Young | Active recall, intervals 1-21 days | interval > 21 days → Mature |
| Mature | Long-term retention | rated Again → drop back to Learning, lapses++ |

### 4.3.3 Daily session flow (hybrid model)

- User opens app → Dashboard shows: 'X cards due to review, Y new cards available, Z minutes estimated'

- User chooses: 'Start review', 'Learn new', or 'Custom session'

- System builds queue: due reviews first (oldest first), interspersed with new cards (max 15-20/day, adaptive)

- For each card: render exercise type (flashcard / quiz / type / listen / context — randomized)

- User completes exercise:
   - Flashcard mode: bottom shows 4 buttons (Again/Hard/Good/Easy)
   - Type mode: auto-grade by exact match (with case/diacritic tolerance)

- System updates user_card with new ease_factor, interval, next_review_at via SM-2

- Stats event published to Kafka → updates streak, XP, heatmap

- Session ends when queue empty OR user stops → summary card shown

### 4.3.4 Adaptive new-card cap (anti-burnout safety)

Why this matters Without a cap, aggressive new-card targets (15-20/day) lead to review backlog explosion within 2 weeks (the 'Anki review hell' problem). System auto-throttles new cards when review queue exceeds threshold.

Algorithm:

if (due_today.count > 100) new_card_limit = max(5, target * 0.5)

if (due_today.count > 200) new_card_limit = 0  // pause new

if (retention_rate_7d < 80%) new_card_limit = target * 0.7

## 4.4 Gamification mechanics

### 4.4.1 Streak

- Definition: Consecutive days with at least 1 review completed

- Reset: Missing a day breaks streak (configurable: 'streak freeze' allowed once per week — Phase 2)

- Display: Top-bar flame icon with current count + longest record

### 4.4.2 XP / Level system

- Each review awards XP: New=10, Again=2, Hard=4, Good=8, Easy=12 (success bonus)

- Daily goal completion: +50 XP bonus

- Levels: 1-100 with quadratic curve (level_n_xp = 100 * n^1.5)

### 4.4.3 Heatmap (GitHub-style)

- 365-day grid showing daily review activity

- 4 intensity levels: 0, 1-10, 11-30, 31-100, 100+

- Color: gray (none) → green ramp

- Click any day → modal shows: cards reviewed, accuracy, time spent

### 4.4.4 Achievements

| Badge | Trigger |
| --- | --- |
| First Steps | Complete first review |
| Week Warrior | 7-day streak |
| Month Master | 30-day streak |
| Century Club | 100 cards mastered |
| Kilo Crusher | 1000 cards mastered |
| Polyglot Path | 5 decks created |
| Sharing is Caring | First public deck shared |
| Speed Demon | 100 reviews in single session |
| Perfect Day | 100% accuracy in a session (≥10 cards) |
| Comeback Kid | Restored streak after a break |

# 5. Non-functional requirements (NFR)

Performance is the #1 priority of this project per stakeholder direction. All NFRs are enforced via automated checks in CI/CD.

## 5.1 Performance targets

| Metric | Target | Measurement | Tool |
| --- | --- | --- | --- |
| API p95 response time | < 100 ms | Per-endpoint, per-service | Prometheus + Grafana |
| API p99 response time | < 300 ms | Per-endpoint, per-service | Prometheus + Grafana |
| Database query p95 | < 10 ms | Per query type | EF Core interceptors + Tempo traces |
| First Contentful Paint | < 1.0 s | 75th percentile, real users | Vercel Speed Insights / Lighthouse CI |
| Largest Contentful Paint | < 1.8 s | 75th percentile | Web Vitals API |
| Time to Interactive | < 2.0 s | 75th percentile | Lighthouse CI |
| Cumulative Layout Shift | < 0.05 | 75th percentile | Web Vitals |
| Interaction to Next Paint | < 200 ms | 75th percentile | Web Vitals |
| Lighthouse score | ≥ 95 | All categories | CI on every PR |
| Initial JS bundle (gzipped) | < 200 KB | Per route | Next.js bundle analyzer |
| Card flip animation | 60 FPS | Subjective + DevTools | Manual + perf budget |
| Offline-to-sync delay | < 5 s | After reconnect | Custom telemetry |

## 5.2 Availability & reliability

| Metric | Target |
| --- | --- |
| Uptime SLA | 99.5% monthly (≈ 3.65h downtime/month) |
| Recovery Time Objective (RTO) | < 15 minutes |
| Recovery Point Objective (RPO) | < 1 hour (continuous backup) |
| Backup frequency | Hourly DB snapshots, daily full |
| Backup retention | 30 days hot, 1 year cold (R2) |
| Disaster recovery | Multi-region replicas (Phase 3) |

## 5.3 Security

OWASP Top 10 compliance baseline. All endpoints authenticated unless explicitly public.

- Authentication: JWT (RS256) + rotating refresh tokens (httpOnly, Secure, SameSite=Strict)

- Password storage: bcrypt cost 12, never logged

- OAuth 2.0 / OIDC: Google as Phase 1 IdP

- Authorization: ASP.NET Core policy-based, claims-driven, defense-in-depth at gateway + service

- Transport security: TLS 1.3 only (Cloudflare in front)

- Rate limiting: 100 req/min per IP, 1000 req/min per user (gateway-enforced)

- CSRF: SameSite cookies + double-submit token for state-changing requests

- XSS: React's auto-escape + Content Security Policy headers

- SQL injection: parameterized queries via EF Core (no raw SQL in user paths)

- Secrets management: Kubernetes Secrets + sealed-secrets, never in code or env files

- Audit logging: all auth events, role changes, deletions

- PII protection: email hashed for analytics, GDPR-compliant data export & deletion

- Dependency scanning: Dependabot + Snyk on every PR

- Container scanning: Trivy on Docker images

- DDoS protection: Cloudflare in front of all public endpoints

## 5.4 Scalability

- Horizontal scaling: every service stateless behind K8s HPA (CPU + memory triggers)

- Database: read replicas for hot services (Vocabulary, Learning), connection pooling

- Caching: Redis cluster (3 masters + 3 replicas) for session, hot card data, rate limits

- CDN: Cloudflare for static assets + audio/image from R2

- Message broker: RabbitMQ cluster (3 nodes), Kafka cluster (3 brokers)

- Initial capacity: 1000 concurrent users; designed to scale to 10000 with HPA + DB scaling

## 5.5 Maintainability

- Code coverage: ≥ 70% unit, ≥ 50% integration

- Documentation: XML docs on all public APIs, OpenAPI/Swagger auto-generated

- Linting: editorconfig + dotnet format + ESLint + Prettier — enforced in CI

- Architecture tests: NetArchTest verifying layer boundaries

- Conventional Commits + semantic-release for changelog automation

- Single-command local environment: docker-compose up brings up full stack

## 5.6 Observability

| Pillar | Tool | Purpose |
| --- | --- | --- |
| Metrics | Prometheus | Time-series for performance, errors, business KPIs |
| Logs | Loki + Serilog | Structured logs aggregated centrally |
| Traces | Tempo + OpenTelemetry | Distributed request tracing across services |
| Dashboards | Grafana | Unified visualization layer |
| Alerts | Alertmanager | PagerDuty / email / Slack on SLO breach |
| Synthetic monitoring | k6 + GitHub Actions | Periodic smoke tests on prod |

Service-level objectives (SLOs):

- Availability: 99.5%

- Latency: p95 < 100ms for read endpoints, < 200ms for write

- Error budget: 0.5% per month — automatic deploy freeze if exceeded

- Custom alerts: Streak service downtime > 5min, SRS scheduler lag > 1min

# 6. System architecture

## 6.1 Architecture style

Lexio follows a microservices architecture with the following key patterns:

- Domain-driven design with bounded contexts mapped to services

- CQRS within services (commands via MediatR, queries optimized separately)

- Event-driven inter-service communication (Kafka for events, RabbitMQ for commands)

- API Gateway pattern (YARP) as single entry point for clients

- Database-per-service for data isolation

- Saga pattern for distributed transactions (deck cloning, multi-step workflows)

- Outbox pattern for reliable event publishing

## 6.2 High-level architecture

See the visual System Architecture Diagram included alongside this document. The system is composed of five tiers:

- Client tier: Next.js PWA (Phase 1), React Native (Phase 2), admin panel

- API gateway: YARP — auth, rate-limit, routing, REST entry

- Service tier: 7 microservices communicating via gRPC internally

- Messaging tier: RabbitMQ (commands) + Kafka (event streams)

- Data tier: PostgreSQL per service + MongoDB (cards) + Redis + Elasticsearch + R2

A cross-cutting observability tier (OpenTelemetry → Prometheus / Loki / Tempo → Grafana) instruments every service.

## 6.3 Service breakdown

### Identity Service

| Property | Value |
| --- | --- |
| Port | 5001 |
| Database | PostgreSQL: identity_db |
| Bounded contexts | User, Auth, Role, Permission |
| Public endpoints | POST /auth/register POST /auth/login POST /auth/refresh POST /auth/logout GET /users/me PUT /users/me GET /roles |
| Domain events emitted | UserRegistered, UserLoggedIn, RoleChanged |

### Vocabulary Service

| Property | Value |
| --- | --- |
| Port | 5002 |
| Database | PostgreSQL: vocabulary_db (relations) + MongoDB: cards_collection (content) |
| Bounded contexts | Card, Deck, Tag, DeckCard |
| Public endpoints | GET/POST/PUT/DELETE /cards GET/POST/PUT/DELETE /decks GET/POST /tags POST /decks/{id}/import GET /decks/{id}/export |
| Domain events emitted | CardCreated, DeckCreated, DeckImported |

### Learning Service

| Property | Value |
| --- | --- |
| Port | 5003 |
| Database | PostgreSQL: learning_db |
| Bounded contexts | UserCard, Review, Session, SRSEngine |
| Public endpoints | POST /sessions/start POST /sessions/{id}/reviews POST /sessions/{id}/end GET /queue/due GET /queue/new |
| Domain events emitted | SessionStarted, CardReviewed, SessionCompleted |

### Statistics Service

| Property | Value |
| --- | --- |
| Port | 5004 |
| Database | PostgreSQL: stats_db |
| Bounded contexts | Streak, XP, Heatmap, Goal, Achievement |
| Public endpoints | GET /stats/dashboard GET /stats/heatmap GET /stats/streak GET /stats/achievements GET /stats/leaderboard |
| Domain events emitted | StreakUpdated, AchievementEarned, LevelUp |

### Content Service

| Property | Value |
| --- | --- |
| Port | 5005 |
| Database | Redis cache only (proxy + cache for external APIs) |
| Bounded contexts | DictionaryLookup, AudioProvider, Enrichment |
| Public endpoints | GET /content/lookup/{word} GET /content/audio/{word} POST /content/enrich |
| Domain events emitted | WordEnriched |

### Notification Service

| Property | Value |
| --- | --- |
| Port | 5006 |
| Database | PostgreSQL: notifications_db |
| Bounded contexts | PushSubscription, NotificationPreference, ScheduledReminder |
| Public endpoints | POST /notif/subscribe DELETE /notif/unsubscribe PUT /notif/preferences GET /notif/preferences |
| Domain events emitted | NotificationSent, ReminderScheduled |

### Social Service

| Property | Value |
| --- | --- |
| Port | 5007 |
| Database | PostgreSQL: social_db |
| Bounded contexts | Share, Follow, Clone, Report, Rating |
| Public endpoints | POST /social/decks/{id}/clone POST /social/follow/{userId} POST /social/decks/{id}/rate POST /social/report |
| Domain events emitted | DeckCloned, UserFollowed, ContentReported |

## 6.4 Inter-service communication

### 6.4.1 Synchronous (gRPC)

Used for request-response patterns where caller needs immediate result:

- API Gateway → Identity (token validation)

- Learning → Vocabulary (fetch card content)

- Learning → Statistics (read user progress for adaptive cap)

- Social → Identity (verify user existence)

Protocol: HTTP/2 + Protobuf, mutual TLS via cert-manager + Linkerd service mesh

### 6.4.2 Asynchronous — RabbitMQ (commands)

Used for fire-and-forget commands that may retry:

- SendNotification command

- GenerateAudio command

- ProcessImport command (background deck import)

- CloneDeckSaga command (multi-step deck duplication)

Patterns: dead letter queue (DLQ), exponential backoff retry (5 attempts), idempotency keys

### 6.4.3 Asynchronous — Kafka (event streams)

Used for event sourcing and analytics pipelines:

- Topic: vocab.user-events (CardReviewed, SessionCompleted, StreakUpdated, LevelUp)

- Topic: vocab.audit-log (RoleChanged, ContentReported, UserBanned)

- Topic: vocab.deck-events (DeckCreated, DeckCloned, DeckShared)

Consumers: Statistics Service, future analytics service, audit service

Patterns: outbox pattern, schema registry (Confluent), partition by user_id for ordering

## 6.5 Data flow examples

### 6.5.1 Card review flow

- Client (Next.js) sends POST /api/sessions/{id}/reviews via REST to API Gateway

- Gateway validates JWT, forwards to Learning service via gRPC

- Learning service: SRS engine computes new ease_factor, interval, next_review_at

- Learning service writes to learning_db (transactional outbox)

- Outbox publisher publishes CardReviewed event to Kafka

- Statistics service consumes event → updates streak, XP, heatmap

- If achievement triggered → Statistics publishes AchievementEarned to Kafka

- Notification service consumes AchievementEarned → sends web push

- Response returns to client (~50ms target)

## 6.6 Deployment topology

| Environment | Infra | Purpose |
| --- | --- | --- |
| Local dev | docker-compose on developer machine | Full stack, fast iteration |
| Staging | K3s on Hetzner CPX31 (€15/mo) | Pre-production validation |
| Production | K8s on Hetzner Cloud (3 nodes CPX41) | Live system |
| Observability | Same K8s cluster, dedicated namespace | Metrics, logs, traces |

## 6.7 Clean Architecture (BE & FE)

Both backend services and the frontend application follow Clean Architecture principles (Robert C. Martin). This is the most critical structural decision of the project — it ensures testability, maintainability, and the ability to swap technologies without rewriting business logic.

### 6.7.1 Core principles

- Dependency Rule: dependencies point inward only. Outer layers depend on inner layers, never the reverse.

- Domain layer is pure: no framework references, no infrastructure leakage. Pure C# / pure TypeScript.

- Use cases are framework-agnostic: business logic does not know about HTTP, databases, or UI frameworks.

- Interfaces (ports) live in inner layers; implementations (adapters) in outer layers. Dependency Inversion Principle.

- Testability is non-negotiable: every layer testable in isolation.

### 6.7.2 Backend layer breakdown (per service)

| Layer | Project name pattern | Responsibilities | Allowed dependencies |
| --- | --- | --- | --- |
| Domain | Lexio.{Service}.Domain | Entities, value objects, domain events, domain services, repository interfaces, business rules | None (pure C#) |
| Application | Lexio.{Service}.Application | CQRS commands/queries, MediatR handlers, FluentValidation validators, application service interfaces, DTOs | Domain |
| Infrastructure | Lexio.{Service}.Infrastructure | EF Core DbContext, repositories, external API clients, message brokers, caching, JWT generation, all I/O | Application + Domain |
| Presentation (API) | Lexio.{Service}.Api | Controllers, gRPC services, middleware, DI composition root, Program.cs | Application + Infrastructure |

### 6.7.3 Backend folder structure (Lexio.Identity example)

src/
├── Lexio.Identity.Domain/
│   ├── Entities/        (User, Role, RefreshToken)
│   ├── ValueObjects/    (Email, PasswordHash)
│   ├── Events/          (UserRegisteredEvent, UserLoggedInEvent)
│   ├── Exceptions/
│   ├── Interfaces/      (IUserRepository — interface only)
│   └── Services/        (PasswordPolicy domain service)
│
├── Lexio.Identity.Application/
│   ├── Common/Behaviors/    (MediatR pipeline: validation, logging)
│   ├── Common/Mappings/     (Mapster profiles)
│   ├── Features/Users/
│   │   ├── Commands/
│   │   │   ├── RegisterUser/   (Command, Handler, Validator)
│   │   │   └── LoginUser/
│   │   └── Queries/
│   │       └── GetCurrentUser/
│   ├── Contracts/           (DTOs)
│   └── Interfaces/          (IIdentityService, IJwtTokenGenerator)
│
├── Lexio.Identity.Infrastructure/
│   ├── Persistence/
│   │   ├── IdentityDbContext.cs
│   │   ├── Configurations/  (EF Core fluent config)
│   │   ├── Repositories/    (UserRepository : IUserRepository)
│   │   └── Migrations/
│   ├── Services/
│   │   ├── JwtTokenGenerator.cs
│   │   ├── BcryptPasswordHasher.cs
│   │   └── GoogleOAuthClient.cs
│   ├── Messaging/
│   │   ├── RabbitMqEventBus.cs
│   │   └── KafkaEventPublisher.cs
│   ├── Caching/
│   └── DependencyInjection.cs
│
├── Lexio.Identity.Api/
│   ├── Controllers/         (AuthController)
│   ├── GrpcServices/        (IdentityGrpcService)
│   ├── Middleware/
│   ├── Program.cs           (composition root)
│   └── appsettings.json
│
└── tests/
    ├── Lexio.Identity.Domain.Tests/
    ├── Lexio.Identity.Application.Tests/
    ├── Lexio.Identity.Infrastructure.Tests/   (Testcontainers)
    └── Lexio.Identity.Api.Tests/              (WebApplicationFactory)
shared/
├── Lexio.SharedKernel/      (Entity, ValueObject, AggregateRoot, DomainEvent, Result)
└── Lexio.BuildingBlocks/    (EventBus, Outbox, Caching, Observability abstractions)

### 6.7.4 Frontend Clean Architecture (Next.js)

The frontend adapts Clean Architecture to React/Next.js with feature-based modular organization. Each feature is self-contained and exports a public API via barrel exports.

| Layer | Folder | Responsibilities | Allowed dependencies |
| --- | --- | --- | --- |
| Presentation | app/ | Next.js routes, pages, layouts, server components | features/, shared/ |
| Features | features/{name}/ | Feature components, hooks, store (Zustand), services (TanStack Query) | core/, shared/, lib/ |
| Core (Domain + App) | core/ | Entities, use cases (SRS engine), Zod schemas, ports | None (pure TS) |
| Infrastructure | lib/ | API client, Dexie.js, Web Push, i18n — implements core ports | core/ |
| Shared | shared/ | ShadCN UI components, design tokens, common hooks | (used by all) |

### 6.7.5 Frontend folder structure

lexio-web/
├── app/                          (Next.js App Router)
│   ├── (auth)/                   (Login, Register routes)
│   ├── (app)/                    (Authenticated route group)
│   │   ├── layout.tsx            (App shell with sidebar)
│   │   ├── dashboard/page.tsx
│   │   ├── decks/[id]/page.tsx
│   │   ├── study/[sessionId]/page.tsx
│   │   └── stats/page.tsx
│   └── layout.tsx                (Root layout)
│
├── features/                     (Self-contained modules)
│   ├── auth/
│   │   ├── components/           (LoginForm, RegisterForm)
│   │   ├── hooks/                (useLogin, useCurrentUser)
│   │   ├── services/             (authApi.ts)
│   │   ├── store/                (authStore.ts — Zustand)
│   │   ├── types/
│   │   └── index.ts              (Public barrel)
│   │
│   ├── vocabulary/               (Decks, cards, tags)
│   ├── learning/                 (Study session, 5 exercise types)
│   ├── statistics/               (Streak, heatmap, achievements)
│   ├── notifications/
│   └── social/                   (Share, follow, clone)
│
├── core/                         (Domain + Application — pure TS)
│   ├── entities/                 (Card, Deck, UserCard, Review types)
│   ├── use-cases/
│   │   ├── srs/                  (SM-2 algorithm — calculateNextReview)
│   │   └── gamification/         (computeXp, checkAchievements)
│   ├── ports/                    (ICardRepository, ISyncService)
│   └── schemas/                  (Zod validation)
│
├── lib/                          (Infrastructure — adapters)
│   ├── api/                      (HTTP client, interceptors)
│   ├── storage/
│   │   ├── db.ts                 (Dexie instance)
│   │   ├── cardRepository.ts     (implements ICardRepository)
│   │   └── syncEngine.ts         (offline sync)
│   ├── push/
│   ├── i18n/
│   ├── tracking/                 (Web Vitals)
│   └── utils/
│
├── shared/
│   ├── components/ui/            (ShadCN components)
│   ├── components/layout/
│   ├── hooks/
│   └── constants/
│
└── tests/
    ├── unit/                     (Vitest — core/use-cases)
    ├── integration/              (RTL — features)
    └── e2e/                      (Playwright)

### 6.7.6 Dependency rules — strictly enforced

Backend rules:

- Domain references nothing — verified via `dotnet list package` showing zero deps

- Application references only Domain

- Infrastructure references Application + Domain

- Api references Application + Infrastructure

- Tests mirror layer structure with corresponding *.Tests project

Frontend rules:

- core/ has no imports from features/, lib/, app/, or shared/

- features/ never import from other features/ — communicate via app-level state or events

- app/ imports only from features/ and shared/, never from lib/ directly

- lib/ implements interfaces from core/ports/

### 6.7.7 Architecture tests in CI

Both BE and FE enforce architectural boundaries automatically:

Backend — NetArchTest example:

[Fact]
public void Domain_Should_Not_DependOn_Infrastructure()
{
    var result = Types.InAssembly(DomainAssembly)
        .ShouldNot()
        .HaveDependencyOn("Lexio.Identity.Infrastructure")
        .Or().HaveDependencyOn("Microsoft.EntityFrameworkCore")
        .Or().HaveDependencyOn("Microsoft.AspNetCore")
        .GetResult();
    Assert.True(result.IsSuccessful);
}
[Fact]
public void Handlers_Should_End_With_Handler()
{
    var result = Types.InAssembly(ApplicationAssembly)
        .That().ImplementInterface(typeof(IRequestHandler<,>))
        .Should().HaveNameEndingWith("Handler")
        .GetResult();
    Assert.True(result.IsSuccessful);
}

Frontend — eslint-plugin-boundaries example:

// eslint.config.js
{
  plugins: ['boundaries'],
  rules: {
    'boundaries/element-types': ['error', {
      default: 'disallow',
      rules: [
        { from: 'app',      allow: ['features', 'shared'] },
        { from: 'features', allow: ['core', 'shared', 'lib'] },
        { from: 'core',     allow: [] },
        { from: 'lib',      allow: ['core'] },
        { from: 'shared',   allow: ['shared'] },
      ]
    }]
  },
  settings: {
    'boundaries/elements': [
      { type: 'app',      pattern: 'app/**' },
      { type: 'features', pattern: 'features/**' },
      { type: 'core',     pattern: 'core/**' },
      { type: 'lib',      pattern: 'lib/**' },
      { type: 'shared',   pattern: 'shared/**' },
    ]
  }
}

### 6.7.8 Why this matters for Lexio

- Swap Postgres for another DB without touching business logic

- Replace REST with GraphQL on FE without rewriting feature code

- Test SRS algorithm in pure TS without browser/Next.js

- Onboard new developers faster (clear conventions)

- Portfolio value: "Implemented Clean Architecture with strict dependency rules enforced via NetArchTest and eslint-plugin-boundaries" demonstrates senior-level discipline

# 7. Database design

## 7.1 Polyglot persistence strategy

| Database | Why | Used by |
| --- | --- | --- |
| PostgreSQL | ACID, relational integrity, mature .NET support | Identity, Learning, Statistics, Notifications, Social, Vocabulary (relations) |
| MongoDB | Flexible schema for rich card content (nested arrays, optional fields, etymology) | Vocabulary (card content collection) |
| Redis | Sub-millisecond key-value cache, pub/sub, rate limiting | All services (cache + session) |
| Elasticsearch | Full-text search with stemming, fuzzy matching, multi-field queries | Vocabulary (search index) |
| Cloudflare R2 | S3-compatible object storage, zero egress fees | Audio files, images, deck imports |

## 7.2 Schema overview

See the ERD diagram included alongside this document for the visual representation. Below are detailed table specifications.

### 7.2.1 Identity database tables

| Table | Key fields | Description |
| --- | --- | --- |
| users | id (UUID), email (UK), password_hash, role_id, is_verified, created_at | Core user account |
| roles | id, name, permissions (JSONB) | 5 system roles |
| refresh_tokens | id, user_id, token_hash, expires_at, revoked_at | Token rotation tracking |
| oauth_connections | id, user_id, provider, provider_user_id | Google OAuth links |

### 7.2.2 Vocabulary database tables

| Table | Key fields | Description |
| --- | --- | --- |
| decks | id, owner_id, title, description, visibility (private/public/unlisted), clone_count | Deck container |
| cards | (MongoDB) id, word, ipa_us/uk, audio_us/uk, meaning_vi/en, examples[], synonyms[], antonyms[], word_family{}, etymology, image_url, frequency_rank, cefr_level | Rich card content |
| deck_cards | deck_id, card_id, position | M:N junction with ordering |
| tags | id, name (UK), color | Reusable labels |
| deck_tags | deck_id, tag_id | M:N junction |

### 7.2.3 Learning database tables

| Table | Key fields | Description |
| --- | --- | --- |
| user_cards | id, user_id, card_id, stage, ease_factor, interval_days, next_review_at, repetitions, lapses, is_favorite, personal_note | Per-user card state for SRS |
| sessions | id, user_id, started_at, ended_at, cards_reviewed, new_cards | Study session record |
| reviews | id, user_card_id, session_id, rating (1-4), duration_ms, exercise_type, reviewed_at | Each card-review event |

### 7.2.4 Statistics database tables

| Table | Key fields | Description |
| --- | --- | --- |
| streaks | user_id (PK), current_streak, longest_streak, last_active_date, heatmap_data (JSONB) | Per-user streak + heatmap |
| user_xp | user_id, total_xp, level, xp_to_next | Gamification progress |
| achievements | id, user_id, badge_code, earned_at | Earned badges |
| daily_goals | user_id, date, goal_count, achieved_count | Daily target tracking |

### 7.2.5 Social database tables

| Table | Key fields | Description |
| --- | --- | --- |
| follows | follower_id, following_id, followed_at | User follow graph |
| deck_shares | id, deck_id, shared_at, share_token | Public share metadata |
| deck_clones | id, source_deck_id, target_deck_id, cloned_by_user_id, cloned_at | Clone provenance |
| ratings | user_id, deck_id, rating (1-5), comment, rated_at | Deck reviews |
| reports | id, reporter_id, target_type, target_id, reason, status, resolved_by, resolved_at | Content moderation |

## 7.3 Critical indexes

- user_cards.next_review_at + user_cards.user_id (composite, BRIN) — for fast due-card queries

- cards.word (full-text, GIN) — autocomplete and search

- decks.visibility + decks.clone_count (composite) — community deck browse

- reviews.session_id + reviews.reviewed_at — session analytics

- streaks.last_active_date — daily reset jobs

# 8. API contract

## 8.1 Conventions

- REST + JSON between client and gateway, gRPC + Protobuf between services

- Versioning: URL path prefix (/api/v1/...)

- Authentication: Bearer JWT in Authorization header

- Pagination: cursor-based (?cursor=X&limit=20)

- Errors: RFC 7807 (Problem Details for HTTP APIs)

- Idempotency: clients send Idempotency-Key header for write operations

## 8.2 Public REST endpoints (excerpts)

Full OpenAPI specification will be auto-generated and hosted at /api/swagger. Below are the most critical endpoints.

### 8.2.1 Authentication

POST   /api/v1/auth/register           — { email, password, displayName }

POST   /api/v1/auth/login              — { email, password }

POST   /api/v1/auth/refresh            — { refreshToken }

POST   /api/v1/auth/logout             — (revokes refresh)

GET    /api/v1/auth/me                 — current user profile

### 8.2.2 Vocabulary

GET    /api/v1/decks                   — list user's decks

POST   /api/v1/decks                   — { title, description, visibility }

GET    /api/v1/decks/{id}              — deck detail with cards

PUT    /api/v1/decks/{id}              — update deck

DELETE /api/v1/decks/{id}              — soft delete

POST   /api/v1/decks/{id}/import       — multipart upload (apkg/csv)

GET    /api/v1/decks/{id}/export       — download CSV

GET    /api/v1/cards/search?q=         — full-text via Elasticsearch

POST   /api/v1/cards                   — create card

PUT    /api/v1/cards/{id}              — update card

### 8.2.3 Learning / SRS

GET    /api/v1/sessions/queue          — { dueCount, newCount, estimatedMinutes }

POST   /api/v1/sessions                — start a new session

POST   /api/v1/sessions/{id}/reviews   — { cardId, rating, durationMs, exerciseType }

POST   /api/v1/sessions/{id}/end       — end session, return summary

### 8.2.4 Statistics

GET    /api/v1/stats/dashboard         — streak, XP, today's progress

GET    /api/v1/stats/heatmap?from=&to= — daily review counts

GET    /api/v1/stats/achievements     — earned badges

GET    /api/v1/stats/retention?days=30 — retention rate over period

### 8.2.5 Social

POST   /api/v1/social/decks/{id}/clone — clone public deck

POST   /api/v1/social/decks/{id}/rate  — { rating, comment }

POST   /api/v1/social/follow/{userId}  — follow user

DELETE /api/v1/social/follow/{userId}  — unfollow

POST   /api/v1/social/report           — { targetType, targetId, reason }

## 8.3 Sample payloads

### 8.3.1 Login request

POST /api/v1/auth/login
Content-Type: application/json
{
  "email": "user@example.com",
  "password": "Secure!Pass123"
}

### 8.3.2 Login response (200)

{
  "accessToken": "eyJhbG...",
  "refreshToken": "RT_8a7c...",
  "expiresIn": 900,
  "user": {
    "id": "uuid",
    "email": "user@example.com",
    "displayName": "John",
    "role": "Learner",
    "isVerified": false
  }
}

### 8.3.3 Submit review request

POST /api/v1/sessions/abc-123/reviews
Authorization: Bearer eyJhbG...
Idempotency-Key: review-2025-11-09-001
{
  "cardId": "card-456",
  "rating": 3,
  "durationMs": 4250,
  "exerciseType": "flashcard"
}

### 8.3.4 Review response (200)

{
  "userCard": {
    "stage": "Young",
    "easeFactor": 2.5,
    "intervalDays": 6,
    "nextReviewAt": "2025-11-15T10:00:00Z",
    "repetitions": 3
  },
  "stats": {
    "xpEarned": 8,
    "streakUpdated": true,
    "achievementsUnlocked": []
  },
  "nextCard": {
    "id": "card-457",
    "exerciseType": "type"
  }
}

# 9. Tech stack manifest

Complete inventory of technologies and libraries used in the system.

## 9.1 Backend

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Runtime | .NET | 9.x LTS | Microservice runtime |
| Web framework | ASP.NET Core | 9.x | REST and gRPC servers |
| API gateway | YARP | Latest | Reverse proxy, rate limit, auth fwd |
| ORM | Entity Framework Core | 9.x | PostgreSQL + Npgsql |
| MongoDB driver | MongoDB.Driver | Latest | Card content store |
| Mediator | MediatR | 12.x | CQRS in-process bus |
| Validation | FluentValidation | 11.x | Request validation |
| Mapping | Mapster | Latest | DTO ↔ entity mapping (faster than AutoMapper) |
| Authentication | Microsoft.AspNetCore.Authentication.JwtBearer + OpenIddict | Latest | JWT issuance, OAuth2/OIDC |
| Caching | StackExchange.Redis | Latest | Distributed cache |
| Search | Elastic.Clients.Elasticsearch | Latest | Search client |
| Messaging | MassTransit (RabbitMQ) + Confluent.Kafka | Latest | Hybrid messaging |
| Background jobs | Hangfire | 1.8.x | Scheduled jobs (digest, cleanup) |
| Logging | Serilog + Serilog.Sinks.OpenTelemetry | Latest | Structured logs |
| Tracing | OpenTelemetry SDK + .NET auto-instrumentation | Latest | Distributed tracing |
| Testing | xUnit + Moq + Testcontainers + NetArchTest | Latest | Unit, integration, architecture |

## 9.2 Frontend

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Framework | Next.js | 15.x | App Router, RSC, edge rendering |
| UI library | React | 19.x | Component model |
| Component kit | ShadCN | Latest | Headless components |
| Styling | Tailwind CSS | 4.x | Utility-first CSS |
| State (server) | TanStack Query | 5.x | Server state, caching, sync |
| State (client) | Zustand | Latest | UI state |
| Forms | React Hook Form + Zod | Latest | Form state + validation |
| Offline DB | Dexie.js | Latest | IndexedDB wrapper |
| PWA | next-pwa + Workbox | Latest | Service worker + offline |
| i18n | next-intl | Latest | VI/EN switcher |
| Icons | lucide-react | Latest | SVG icon set |
| Charts | Recharts | Latest | Heatmap, retention curves |
| Animation | CSS transitions only (perf-first) | — | Skip Framer Motion |
| Testing | Vitest + RTL + Playwright | Latest | Unit, integration, E2E |
| Linting | ESLint + Prettier + TypeScript strict | Latest | Code quality |

## 9.3 Infrastructure

| Layer | Technology | Purpose |
| --- | --- | --- |
| Container runtime | Docker | Service packaging |
| Orchestration | Kubernetes (production), K3s (staging), docker-compose (dev) | Service orchestration |
| Service mesh | Linkerd | mTLS, traffic policies, observability |
| Cloud | Hetzner Cloud | VMs + load balancers |
| CDN + WAF | Cloudflare | DDoS, edge cache, TLS |
| Object storage | Cloudflare R2 | S3-compatible, zero egress |
| Databases | PostgreSQL 17, MongoDB 8, Redis 7, Elasticsearch 8 | Data tier |
| Messaging | RabbitMQ 3.x, Kafka 3.x (KRaft mode) | Message broker |
| Secrets | Sealed Secrets + External Secrets Operator | K8s-native |
| TLS | cert-manager + Let's Encrypt | Automated cert renewal |
| Ingress | ingress-nginx | K8s ingress controller |

## 9.4 DevOps & observability

| Tool | Purpose |
| --- | --- |
| GitHub Actions | CI/CD pipelines (build, test, scan, deploy) |
| Trivy | Container vulnerability scanning |
| Snyk + Dependabot | Dependency vulnerability scanning |
| SonarCloud | Static code analysis |
| Terraform | Infrastructure as code (Hetzner provider) |
| Helm | Kubernetes package management |
| ArgoCD | GitOps continuous deployment |
| Prometheus | Metrics collection |
| Loki | Log aggregation |
| Tempo | Distributed tracing storage |
| Grafana | Unified dashboards |
| Alertmanager | Alert routing |
| k6 | Load testing |
| Lighthouse CI | Frontend performance gates |

# 10. Development roadmap

Total MVP timeline: 12 weeks. Three phases following an iterative-incremental approach.

## 10.1 Phase 1 — Foundation (weeks 1-4)

Goal: Working monorepo, dev environment, auth, core CRUD

- Week 1: Repo setup (monorepo with Nx or independent repos), CI/CD scaffolding, docker-compose, K3s staging

- Week 2: Identity service (registration, login, JWT, RBAC), API Gateway (YARP)

- Week 3: Vocabulary service (cards, decks, tags CRUD), MongoDB integration, basic search

- Week 4: Frontend skeleton (Next.js + ShadCN), auth flow, deck list, card editor

Exit criteria: User can register, login, create a deck, add cards manually.

## 10.2 Phase 2 — Core learning (weeks 5-8)

Goal: Functional SRS, study sessions, gamification basics

- Week 5: Learning service (SM-2 engine, session lifecycle, queue endpoints)

- Week 6: Frontend study UI (flashcard, multiple choice, type, listening, context modes), keyboard shortcuts

- Week 7: Statistics service (streak, XP, heatmap, achievements), event consumption from Kafka

- Week 8: Content service (Free Dictionary API integration, audio caching), seed data import (Oxford 3000, IT/Tech 500, IELTS/TOEIC)

Exit criteria: User can complete an end-to-end study session, see streak, earn first achievement.

## 10.3 Phase 3 — Polish & community (weeks 9-12)

Goal: PWA + offline, social features, observability, hardening

- Week 9: PWA (service worker, manifest, Dexie.js offline cache, sync engine)

- Week 10: Social service (deck sharing, cloning, follow, rating, report)

- Week 11: Notification service (web push), observability stack rollout (OTel + Grafana + Prometheus + Loki + Tempo)

- Week 12: Performance audit, security hardening (OWASP), Lighthouse CI gates, load testing (k6), production deployment

Exit criteria: Production deployed, all NFRs met, full feature set live.

## 10.4 Post-MVP roadmap

| Phase | Timeline | Features |
| --- | --- | --- |
| Phase 4 | Months 4-5 | AI integration: GPT-4o-mini for example generation, smart explanations, AI-personalized quizzes; AI-extracted vocab from PDFs |
| Phase 5 | Months 6-7 | React Native mobile apps (iOS + Android), shared API contract, native SQLite offline |
| Phase 6 | Months 8-9 | Browser extension (Chrome/Firefox) for in-context word capture; PDF/EPUB import |
| Phase 7 | Months 10-12 | Voice recording + pronunciation comparison (Speech Recognition API); conversational AI practice |

# 11. Risk register

Identified risks with likelihood, impact, and mitigation strategies. Risks are reassessed monthly.

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Microservices complexity slows MVP delivery beyond 12 weeks | High | High | Strict scope, modular monolith fallback option, daily progress tracking |
| R-02 | Aggressive 15-20 cards/day causes review backlog explosion (Anki review hell) | High | Medium | Adaptive new-card cap (auto-throttle), dashboard alerts, retention monitoring |
| R-03 | Performance NFRs (p95 < 100ms) hard to meet across 7 services + network hops | Medium | High | Aggressive caching (Redis), gRPC over HTTP/2, connection pooling, profiling early |
| R-04 | Hetzner VPS resource limits insufficient for full stack (16-18GB RAM minimum) | Medium | High | Sized infra (CPX41 minimum), staged migration to larger instances, K3s for staging |
| R-05 | Free Dictionary API rate limits or downtime impacts onboarding UX | Medium | Medium | Cache aggressively in Redis, fallback to seeded data, alternative API (WordsAPI) |
| R-06 | Multi-user community moderation overhead (reports, bans) becomes unmanageable | Low | Medium | Defer Verified Creator and report flow to Phase 3, automate with abuse heuristics |
| R-07 | Kafka complexity adds steep learning curve, delays Phase 2 | Medium | Medium | Use Kafka only for event streams (not commands), MassTransit abstraction for RabbitMQ |
| R-08 | PWA + offline sync conflicts (local edits diverge from server) | Medium | Medium | Last-write-wins for cards, version vectors for user_card state, conflict UI for merges |
| R-09 | Single developer / single user means low feedback diversity | High | Low | Beta invite circle (5-10 friends) at end of Phase 2 for usability feedback |
| R-10 | GDPR / data privacy compliance for multi-user system | Low | High | Privacy-by-design, data export endpoints, account deletion, terms of service in week 11 |
| R-11 | Burnout from over-ambitious roadmap on personal time | Medium | High | Realistic weekly cadence (10-15 hrs/week), sustainable pace, OK to slip 1-2 weeks |
| R-12 | ShadCN updates break component contracts | Low | Low | Pin versions, integration tests, controlled upgrades |

# 12. Brand identity & design system

This section defines the visual identity, design system rules, and component standards for Lexio. The aesthetic philosophy is minimal-pro — comparable to Linear, Vercel, Stripe, and Notion. The goal is to feel expensive, focused, and never "AI-generated".

## 12.1 Brand essence

| Attribute | Value |
| --- | --- |
| Name | Lexio |
| Pronunciation | /ˈleksiˌoʊ/ — "Léc-xi-ô" |
| Etymology | From "lexicon" (Greek λεξικόν) + modern tech "-io" suffix |
| Primary tagline | Master vocabulary, the smart way. |
| Secondary tagline | Build vocabulary like you build software. |
| Personality | Smart, professional, focused, dev-friendly, approachable |
| Voice | Confident not arrogant. Technical not jargon-heavy. Encouraging not patronizing. |
| Reference brands | Linear, Vercel, Stripe, Notion — modern enterprise SaaS with developer DNA |

## 12.2 Design philosophy: minimal-pro

Core principle 60% neutral background, 30% neutral text/borders, 10% accent (Indigo). The accent color is reserved for primary actions only. If a screen feels colorful, it has too many accents.

What we AVOID ("AI-slop aesthetic"):

- Gradient backgrounds (purple-pink, blue-cyan) — instant signal of "AI generated template"

- Glassmorphism (backdrop-blur with transparency) — dated 2021 trend

- Multiple accent colors in one view (>2)

- Saturated colors (high chroma) for non-status UI

- Heavy drop shadows or glow effects

- Rainbow chart palettes (default Recharts colors)

- Decorative emoji as primary UI elements

- Large border-radius (>12px) on functional elements

What we EMBRACE ("minimal-pro"):

- Monochromatic palette (Zinc grays as primary)

- Single accent color used sparingly (Indigo for CTA + brand only)

- Whitespace as the primary design element

- Subtle 1px borders instead of shadows

- Flat surfaces, no gradients in UI

- Sentence case typography, not Title Case

- Outline-only icons (Lucide), strokeWidth 1.5

- Consistent border-radius scale (4 / 6 / 8 px)

- Dark mode as first-class citizen, not afterthought

## 12.3 Color tokens

### 12.3.1 Neutral palette — Zinc

Zinc is preferred over Slate (cooler, more bluish) and Stone (warmer, beige) because it strikes the right balance for developer tools — modern, slightly cool, never feels cheap.

| Token | Light hex | Dark hex | Usage |
| --- | --- | --- | --- |
| zinc-50 | #FAFAFA | — | Lightest tints, hover states |
| zinc-100 | #F4F4F5 | — | Subtle backgrounds (--muted) |
| zinc-200 | #E4E4E7 | — | Default borders, dividers |
| zinc-300 | #D4D4D8 | — | Stronger borders, disabled state |
| zinc-400 | #A1A1AA | — | Placeholder, muted icons |
| zinc-500 | #71717A | — | Secondary text (--muted-foreground) |
| zinc-600 | #52525B | — | Body text in light mode |
| zinc-700 | #3F3F46 | — | Headings in light mode |
| zinc-800 | — | #27272A | Card surface in dark mode |
| zinc-900 | — | #18181B | Card stronger in dark mode |
| zinc-950 | — | #09090B | Page background in dark mode |

### 12.3.2 Accent — Indigo (10% rule)

Indigo is used for: primary buttons, links, focus rings, brand mark only. Maximum 10% of pixel area on any screen. If exceeded, you are using accent as decoration — refactor to neutral.

| Token | Hex | Usage |
| --- | --- | --- |
| indigo-50 | #EEF2FF | Hover state for ghost buttons |
| indigo-400 | #818CF8 | Dark-mode --primary, --ring |
| indigo-600 | #4F46E5 | ★ Light-mode --primary, brand mark |
| indigo-800 | #3730A3 | Hover on primary buttons |

### 12.3.3 Semantic colors

Each semantic color has exactly ONE purpose — communicating system state. Never used for decoration.

| Color | Hex | Usage | Where allowed |
| --- | --- | --- | --- |
| Success (Emerald 500) | #10B981 | Confirms positive action | Streak active, achievement earned, save success, mastered badge |
| Warning (Amber 500) | #F59E0B | Caution without urgency | Retention < 80%, broken streak warning |
| Danger (Red 500) | #EF4444 | Errors, destructive actions | Form errors, delete confirmation, account banned |
| Info (Sky 500) | #0EA5E9 | Tips, informational hints | Onboarding tooltips, learning tips |

## 12.4 ShadCN CSS variables (globals.css)

:root {
  /* Backgrounds */
  --background:        #FFFFFF;
  --foreground:        #09090B;        /* Zinc 950 */
  --card:              #FFFFFF;
  --card-foreground:   #09090B;
  --popover:           #FFFFFF;
  --popover-foreground:#09090B;
  /* Muted (subtle bg + secondary text) */
  --muted:             #F4F4F5;        /* Zinc 100 */
  --muted-foreground:  #71717A;        /* Zinc 500 */
  /* Borders & inputs */
  --border:            #E4E4E7;        /* Zinc 200 */
  --input:             #E4E4E7;
  --ring:              #4F46E5;        /* Indigo 600 — focus only */
  /* Primary (10% of UI max) */
  --primary:           #4F46E5;
  --primary-foreground:#FFFFFF;
  /* Secondary (neutral, not colored) */
  --secondary:         #F4F4F5;
  --secondary-foreground: #18181B;
  /* Accent (subtle hover bg) */
  --accent:            #F4F4F5;
  --accent-foreground: #18181B;
  /* Destructive */
  --destructive:       #EF4444;
  --destructive-foreground: #FFFFFF;
  /* Radius scale */
  --radius:            0.5rem;          /* 8px */
}
.dark {
  --background:        #09090B;
  --foreground:        #FAFAFA;
  --card:              #18181B;
  --card-foreground:   #FAFAFA;
  --popover:           #18181B;
  --popover-foreground:#FAFAFA;
  --muted:             #27272A;
  --muted-foreground:  #A1A1AA;
  --border:            #27272A;
  --input:             #27272A;
  --ring:              #818CF8;
  --primary:           #818CF8;          /* lighter on dark */
  --primary-foreground:#1E1B4B;
  --secondary:         #27272A;
  --secondary-foreground: #FAFAFA;
  --accent:            #27272A;
  --accent-foreground: #FAFAFA;
  --destructive:       #7F1D1D;
  --destructive-foreground: #FAFAFA;
}

## 12.5 Strict design rules

| # | Rule | Rationale |
| --- | --- | --- |
| 1 | NEVER use gradients in UI (only in logo/hero illustrations) | Gradients are the strongest signal of AI-generated templates |
| 2 | NEVER use box-shadow > 1 layer or large blur | Use 1px borders (--border) instead — cleaner, more pro |
| 3 | NEVER use glassmorphism (backdrop-blur + alpha bg) | Outdated 2021 trend, screams 'AI vibe' |
| 4 | MAX 2 accent colors visible per screen | More than 2 = colorful, less than pro |
| 5 | Indigo accent ≤ 10% of pixel area | Counted: primary buttons + links + focus rings + brand mark only |
| 6 | Body text: only --foreground or --muted-foreground | Never use Indigo for body text |
| 7 | border-radius ≤ 8px on functional elements | Larger = playful, less professional |
| 8 | Heatmap = monochromatic Zinc → Indigo scale | Avoid rainbow / red-yellow-green scales |
| 9 | Charts use Zinc + 1 accent only | Override Recharts' default rainbow palette |
| 10 | Dark mode designed first, not retrofitted | Developer audience prefers dark |
| 11 | Sentence case for ALL UI text | Title Case feels old, ALL CAPS feels shouty |
| 12 | Two font weights only: 400 + 500 (or 600 for headings) | More weights = chaotic typography |
| 13 | Animations max 200ms, ease-out only | Faster = more responsive feel |
| 14 | No emoji in functional UI | Use Lucide icons consistently |

## 12.6 Typography

| Element | Font | Weight | Size | Line height |
| --- | --- | --- | --- | --- |
| Brand wordmark | Inter | 500 | varies | 1 |
| H1 | Inter | 600 | 32px (2rem) | 1.2 |
| H2 | Inter | 600 | 24px (1.5rem) | 1.3 |
| H3 | Inter | 500 | 20px (1.25rem) | 1.4 |
| H4 | Inter | 500 | 16px (1rem) | 1.4 |
| Body | Inter | 400 | 14-16px | 1.6 |
| Caption | Inter | 400 | 12-13px | 1.5 |
| Code | JetBrains Mono | 400 | 13-14px | 1.6 |
| IPA notation | Charis SIL | 400 | 14px | 1.5 |

## 12.7 Icon system: Lucide

Lexio uses Lucide React exclusively. It is the official ShadCN icon library — minimal outline style with consistent 1.5px stroke, tree-shakeable, theme-aware via stroke=currentColor.

Why Lucide:

- ShadCN's official icon recommendation — installed by default

- 1500+ icons, monoline outline style, 1.5px stroke

- Stroke-based — auto-adapts to theme via text-{color} classes

- Tree-shakeable, ~1KB per icon

- MIT license, weekly updates

- Consistent with Vercel, Linear, modern dev tool aesthetic

### 12.7.1 Icon usage rules

| Rule | Detail |
| --- | --- |
| Sizing scale | Use only h-3 w-3 (12px), h-4 w-4 (16px default), h-5 w-5 (20px), h-6 w-6 (24px). No other sizes. |
| Stroke width | Always strokeWidth={1.5} (Lucide default). Never mix 2px or 2.5px. |
| Color | Always use Tailwind classes: text-foreground, text-muted-foreground. Never hardcode hex colors. |
| Style | Outline only. Lucide does not have filled variants — this is by design. |
| Semantic mapping | One concept = one icon, always. E.g. streak = Flame everywhere; never alternate with Zap or Sparkles. |
| Spacing in buttons | Use mr-2 (8px) before text, ml-2 (8px) after |

### 12.7.2 Lexio icon mapping (canonical)

Navigation:

- LayoutDashboard → Dashboard page

- BookOpen → Decks page

- Brain → Study session

- BarChart3 → Statistics page

- Trophy → Achievements

- Users → Community decks

- Settings → Settings page

- LogOut → Sign out

Actions:

- Plus → Create new (deck/card)

- Search → Search input

- Filter → Filter chips

- Download → Export deck

- Upload → Import deck

- Trash2 → Delete (destructive)

- Edit → Edit card

- Copy → Clone deck

- Share2 → Share deck

- Star → Favorite

Learning context:

- Flame → Streak counter (success color)

- Zap → XP / energy points

- Volume2 → Play audio

- RotateCw → Flip card

- Check → Correct answer

- X → Incorrect answer

- ChevronRight / ChevronLeft → Card navigation

Status (use sparingly):

- CheckCircle2 → Success toast

- AlertTriangle → Warning

- XCircle → Error

- Info → Tooltip / hint

Metadata:

- Tag → Tag chip

- Calendar → Date / heatmap

- Clock → Duration

- TrendingUp → Progress indicator

- Globe → Public deck

- Lock → Private deck

- Eye / EyeOff → Toggle password visibility

## 12.8 Theme tooling

For generating, customizing, and verifying theme tokens, use these tools:

- tweakcn.com — visual ShadCN theme editor with minimal-pro presets (BA recommend)

- ui.shadcn.com/themes — official ShadCN theme picker (use "Zinc" preset to match Lexio)

- realtimecolors.com — live UI preview to verify color combinations and WCAG contrast

- WebAIM Contrast Checker — verify AA/AAA compliance for all text-on-background pairs

## 12.9 Component-level rules (ShadCN)

| Component | Rule |
| --- | --- |
| Button | default (primary indigo) used max 1 per view; rest are variant="outline" or "ghost" |
| Card | Use border, no shadow. Padding p-6 default. Header with text-lg font-semibold |
| Input | Border bg-background, rounded-md, focus ring uses --ring (Indigo) |
| Badge | Default = secondary (Zinc 100). Variant for semantic only (success/warning/danger) |
| Toast | Use sonner (ShadCN default). Success / error variants only. Auto-dismiss 4s. |
| Dialog | Subtle overlay (bg-black/40), no blur. Border on dialog itself. |
| Tooltip | Background popover, delay-300, no animation |
| Skeleton | Pulse animation only on muted bg, no shimmer gradient |
| Tabs | Underline style preferred over filled. Use border-b-2 on active |
| Avatar | Always rounded-full. Fallback shows initials in muted bg |

## 12.10 Domains & namespaces

| Asset | Recommended |
| --- | --- |
| Primary domain | lexio.app or lexio.io |
| API subdomain | api.lexio.app |
| Admin subdomain | admin.lexio.app |
| Docs subdomain | docs.lexio.app |
| Status page | status.lexio.app |
| GitHub org | github.com/lexio (or lexio-app) |
| Repos | lexio-backend, lexio-web, lexio-mobile, lexio-infra, lexio-docs |
| .NET namespace | Lexio.{Service}.{Layer} — e.g. Lexio.Identity.Api, Lexio.Vocabulary.Domain |
| Docker registry | ghcr.io/lexio/{service}:tag |
| K8s namespace | lexio-prod, lexio-staging |
| Email | team@lexio.app, support@lexio.app |

# 13. Glossary

| Term | Definition |
| --- | --- |
| A1-A2 / B1-B2 / C1-C2 | CEFR — Common European Framework of Reference for Languages. A1 = beginner, C2 = native-like. |
| BRD | Business Requirements Document — captures business goals and scope. |
| CEFR | Common European Framework of Reference, 6-level English proficiency standard. |
| CQRS | Command Query Responsibility Segregation — separation of write and read models. |
| DDD | Domain-Driven Design — software design approach centered on the business domain. |
| Dexie.js | JavaScript wrapper for IndexedDB (browser-native offline DB). |
| Ease factor | SM-2 algorithm parameter — multiplier for next review interval. Starts at 2.5. |
| ERD | Entity Relationship Diagram — database schema visualization. |
| gRPC | Google Remote Procedure Call — high-performance RPC framework using HTTP/2 + Protobuf. |
| IPA | International Phonetic Alphabet — phonetic notation for pronunciation. |
| JWT | JSON Web Token — compact authentication token. |
| Kafka | Distributed event streaming platform for high-throughput event pipelines. |
| Kubernetes (K8s) | Container orchestration platform. |
| MassTransit | Open-source distributed application framework for .NET, abstraction over message brokers. |
| NFR | Non-Functional Requirement — performance, security, scalability, etc. |
| OWASP Top 10 | List of top 10 web application security risks maintained by OWASP. |
| PWA | Progressive Web App — web app installable like native, with offline support. |
| RabbitMQ | Open-source message broker for command/task queue patterns. |
| RBAC | Role-Based Access Control — permission model based on user roles. |
| RSC | React Server Components — Next.js feature for server-rendered components. |
| RTO / RPO | Recovery Time / Point Objective — disaster recovery metrics. |
| Saga pattern | Distributed transaction pattern using compensating actions. |
| ShadCN | Headless React component library built on Radix UI + Tailwind. |
| SLA / SLO / SLI | Service Level Agreement / Objective / Indicator — reliability commitments. |
| SM-2 | Spaced repetition algorithm by Piotr Wozniak, basis for Anki's scheduler. |
| SRS (Spaced Repetition System) | Learning method that schedules reviews at expanding intervals to optimize retention. |
| TOEIC / IELTS / TOEFL | English proficiency exams. |
| Trivy | Open-source vulnerability scanner for containers and code. |
| YARP | Yet Another Reverse Proxy — Microsoft's reverse proxy / API gateway library. |

— End of document —

Lexio v1.0 — Pre-implementation specification